ADDENDUM NO. 2
Request for Proposal: Engineering Services for Dover Mills Road Reconstruction
Request for Proposal No.: PW-EAM-26-81
Issued by: The Corporation of Norfolk County
Date of Addendum: August 25, 2026

1. Purpose of Addendum

This Addendum forms part of Request for Proposal PW-EAM-26-81 – Engineering Services for Dover Mills Road Reconstruction.

The purpose of this Addendum is to revise the stakeholder consultation requirements described in Appendix C – RFP Particulars, Section 1.16 – Stakeholder Involvement.

2. Revised Public Information Centre Requirements

Section 1.16 – Stakeholder Involvement currently requires the Successful Proponent to conduct one (1) Public Information Centre (PIC) following completion of the 30% Design Report.

This requirement is hereby amended to require two (2) Public Information Centres.

The first PIC shall be held following completion of the 30% Design Report and shall present the preliminary design, servicing approach, proposed road cross-section, pedestrian facilities, and other major elements of the proposed works.

A second PIC shall be held following completion of the 60% Design Report. The second PIC shall present the developed design and demonstrate how significant comments received during the first PIC have been considered and addressed.

3. Consultation Documentation

In addition to the consultation requirements contained in the original RFP, the Successful Proponent shall prepare a Consultation Summary Report following the second PIC.

The Consultation Summary Report shall document:

- consultation activities undertaken;

- significant comments and concerns received from the public and stakeholders;

- the project team’s response to those comments;

- changes made to the design as a result of consultation; and

- outstanding matters requiring further consideration during detailed design.

The Consultation Summary Report shall be submitted to Norfolk County with the 90% Design Report.

4. Proposal Requirements

Proponents shall account for the revised consultation requirements in their proposed methodology, work plan, schedule, staffing and pricing.

The proposal should clearly identify the approach to planning, conducting and documenting both Public Information Centres.

5. Submission Deadline

The Submission Deadline established by Addendum No. 1 remains unchanged:

Friday, September 4, 2026 before 2:00:00 PM local time.

6. No Other Changes

Except as expressly amended by Addendum No. 1 and this Addendum No. 2, all terms, conditions, requirements, specifications, deliverables, evaluation criteria and other provisions of RFP PW-EAM-26-81 remain unchanged and in full force and effect.

Proponents are responsible for taking this Addendum into account in preparing their Proposals.

7. Acknowledgement

Proponents shall acknowledge receipt of this Addendum through the Bidding System in accordance with the requirements of the RFP.

END OF ADDENDUM NO. 2